# BS(CS/SE/DS/AI) FINAL PROJECT

# Software Requirements Specification

## Smart Attendance System (EduSync)

Product Owner: <Supervisor Name>

Presented by:

Group ID: <Group ID>

| Student Reg# | Student Name |
| --- | --- |
| <Reg#1> | <Name1> |
| <Reg#2> | <Name2> |
| <Reg#3> | <Name3> |

Faculty of Information Technology & Computer Science

Software Requirements Specification

Version: 1.0

Product Owner: <Supervisor Name>

Scrum Master: <Group Leader Name>

Group: <Group ID>

# Table of Contents

1. Revision History & Sprint Log

2. Previous Phases Feedback

3. Abstract

4. 1. Introduction and Background

1.1. Product Vision & Problem Context

1.2. Stakeholders Identification

5. 2. Agile Framework Setup

2.1. Epics For the Project

2.2. Product Backlog

2.3. User Stories

2.4. Story Points & Estimation

2.5. Sprint Planning & Sprint Backlog

6. 3. Functional Requirements

3.1. Use Case Diagram

7. 4. Non-functional Requirements

4.1. Reliability

4.2. Performance

4.3. Usability

4.4. Other Non-functional Requirements

8. 5. Scrum Activities Plan

5.1. Kanban Board / Task Tracking

5.2. Acceptance Criteria

5.3. Release Criteria

5.4. Burndown Chart & Progress Tracking

5.5. Backlog Refinement Plan

9. 6. Risk Analysis

10. 7. References

11. Appendix A: Glossary

12. Appendix B: IV & V Report

# 1. Revision History & Sprint Log

| Version | Date | Changes Made | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-06-17 | Initial SRS creation | Group |

# 2. Previous Phases Feedback

Idea Defense Feedback: (Insert Screenshot Here)

# 3. Abstract

This document presents the Software Requirements Specification (SRS) for the Smart Attendance System (EduSync), a comprehensive educational management platform for schools, colleges, and coaching centers. The system addresses critical issues in traditional attendance systems, such as proxy attendance, manual data entry, and lack of real-time visibility, by implementing face recognition-based attendance, QR code verification, session-based tracking, and integration with other educational management functions including assignment management, marks recording, fee management, and parent communication. The project utilizes modern web technologies including Next.js (React), Tailwind CSS, Node.js/Express, Django, FastAPI, and MongoDB, with a focus on reliability, security, usability, and scalability. This SRS outlines functional and non-functional requirements, agile planning, risk analysis, and project scope.

# 4. 1. Introduction and Background

## 1.1 Product Vision & Problem Context

Real-time Problem Description:

Traditional attendance systems in educational institutions rely on manual roll calls, paper-based records, or basic QR codes, which are time-consuming for teachers, taking up 5-10 minutes of each class

Prone to proxy attendance and fake entries

Lack real-time visibility for parents and administrators

Require significant manual data entry for reports

Are not integrated with other educational management functions

Target Users:

Private K-12 schools

Colleges and universities

Coaching centers and tutoring academies

Objectives of the System:

Implement face recognition and QR code-based attendance with auto-verification

Provide a unified platform for attendance, assignments, marks, and fee management

Enable real-time progress tracking and communication with parents

Generate analytics and reports for data-driven decision-making

Ensure role-based access control and data security

Prevent cross-tab data leakage and marks race conditions

User Research:

Method: Online survey and interviews

Participants: 15 teachers, 10 administrators, 20 students (total 45 participants)

Key findings: 90% of teachers reported spending excessive time on attendance, 85% of institutions mentioned proxy attendance as a major issue

Expected Benefits:

Saves 40-60% of administrative time

Eliminates proxy attendance

Provides real-time visibility for parents and teachers

Generates automated reports and analytics

Reduces paper-based processes and costs

Improves parent-teacher communication

## 1.2 Stakeholders Identification

| Stakeholder Name | Role | Expectations |
| --- | --- | --- |
| Teacher | End User | Quick attendance marking, easy marks entry, assignment management |
| Student | End User | Easy attendance joining, access to marks and assignments, fee vouchers |
| Admin | Administrator | User and class management, attendance reports, system configuration |
| Finance Officer | End User | Fee management, voucher generation, financial reports |
| Parent | Secondary User | Real-time progress updates, attendance notifications |
| Supervisor | Product Owner | On-time delivery, quality implementation, project requirements fulfillment |
| Development Team | Scrum Team | Clear requirements, manageable workload, smooth workflow |

# 5. 2. Agile Framework Setup

Team Roles:

Product Owner: <Supervisor Name>

Scrum Master: <Group Leader Name>

Development Team: <List of group members>

Sprint Duration: 2 weeks per sprint

Tools Used:

Version Control: Git & GitHub

Task Tracking: Trello

Communication: WhatsApp & Zoom

## 2.1 Epics For the Project

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EPIC-01 | User Management | User registration, authentication, role-based access control |
| EPIC-02 | Attendance System | Face recognition, QR codes, session management, attendance reports |
| EPIC-03 | Assignment & Quiz Management | Create, submit, grade assignments and quizzes; plagiarism checks |
| EPIC-04 | Marks & Grades Management | Record marks, generate transcripts, track performance |
| EPIC-05 | Fee & Finance Management | Fee structures, voucher generation, payment tracking, financial reports |
| EPIC-06 | Parent Communication | WhatsApp notifications, progress reports |
| EPIC-07 | Analytics & Reporting | Attendance charts, CSV exports, dashboards |

## 2.2 Product Backlog

| Backlog ID | Feature Description | Priority |
| --- | --- | --- |
| PB-001 | User Registration & Login | High |
| PB-002 | Role-Based Access Control | High |
| PB-003 | Teacher Class Management | High |
| PB-004 | Create Attendance Session | High |
| PB-005 | Join Attendance Session | High |
| PB-006 | Face Recognition Attendance | High |
| PB-007 | QR Code Attendance | High |
| PB-008 | Upload Marks | High |
| PB-009 | View Attendance Reports | Medium |
| PB-010 | Create & Submit Assignments | Medium |
| PB-011 | Generate Fee Vouchers | Medium |
| PB-012 | WhatsApp Notifications | Medium |
| PB-013 | Analytics Dashboard | Medium |
| PB-014 | CSV Report Export | Low |

## 2.3 User Stories

| Story ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-001 | As an Admin, I want to register new users so that they can access the system | Users can be created with unique usernames; Role is assigned to each user; User receives account confirmation | High |
| US-002 | As a Teacher, I want to create an attendance session so that students can join | Session has unique code/ID; Session has start/end time; Session linked to specific class | High |
| US-003 | As a Student, I want to join attendance using QR/face recognition so that my attendance is marked | QR code scanner works; Face recognition matches user encoding; Attendance updates in real-time | High |
| US-004 | As a Teacher, I want to upload marks so that students can view grades | Marks linked to class and item type; Item numbers auto-generated; Marks saved to database | High |
| US-005 | As a Student, I want to view attendance and marks so that I can track progress | Attendance history visible; Marks shown for all assessments; Overall attendance displayed | Medium |
| US-006 | As a Finance Officer, I want to generate fee vouchers so that students can pay fees | Voucher includes details, amount, due date; Voucher downloadable as PDF; Payment status tracked | Medium |
| US-007 | As an Admin, I want to view reports so that I can monitor attendance | Reports show class-wise attendance; Reports filtered by date range; Reports exported as CSV | Medium |

## 2.4 Story Points & Estimation

| Story ID | Story Points | Justification |
| --- | --- | --- |
| US-001 | 5 | Moderate complexity, involves auth and role management |
| US-002 | 3 | Simple session creation with basic validation |
| US-003 | 8 | High complexity, involves face recognition integration |
| US-004 | 5 | Moderate complexity, involves marks storage and item numbering |
| US-005 | 3 | Simple data display and UI |
| US-006 | 5 | Moderate complexity, PDF generation and tracking |
| US-007 | 3 | Simple report display and export |

## 2.5 Sprint Planning & Sprint Backlog

| Sprint # | Duration | Selected User Stories | Sprint Goal |
| --- | --- | --- | --- |
| Sprint 1 | 2 weeks | US-001, US-002 | Implement user management and session creation |
| Sprint 2 | 2 weeks | US-003, US-004 | Implement attendance and marks management |
| Sprint 3 | 2 weeks | US-005, US-006 | Implement student portal and fee management |
| Sprint 4 | 2 weeks | US-007 | Implement reports, analytics, and final testing |

# 6. 3. Functional Requirements

| Req ID | Requirement Description | Source |
| --- | --- | --- |
| FR-01 | System shall allow Admin to register new users with role assignment | US-001 |
| FR-02 | System shall authenticate users using JWT tokens | US-001 |
| FR-03 | System shall allow Teacher to create attendance sessions | US-002 |
| FR-04 | System shall allow Student to join sessions via QR code | US-003 |
| FR-05 | System shall allow Student to join sessions via face recognition | US-003 |
| FR-06 | System shall mark attendance automatically when session is joined | US-003 |
| FR-07 | System shall allow Teacher to upload marks with auto-generated item numbers | US-004 |
| FR-08 | System shall prevent duplicate item numbers in marks entries | US-004 |
| FR-09 | System shall display attendance history and marks to Students | US-005 |
| FR-10 | System shall allow Finance to generate and download PDF fee vouchers | US-006 |
| FR-11 | System shall display attendance dashboards to Admin | US-007 |
| FR-12 | System shall allow exporting attendance reports as CSV | US-007 |

## 3.1 Use Case Diagram

Use Case Diagram Placeholder - Create using Draw.io or similar tool

| Use Case ID | Use Case Name | Actor | Description |
| --- | --- | --- | --- |
| UC-01 | User Login | All | Authenticate and access system |
| UC-02 | Register User | Admin | Create new user accounts |
| UC-03 | Create Session | Teacher | Start new attendance session |
| UC-04 | Join Session (QR) | Student | Join session via QR code |
| UC-05 | Join Session (Face) | Student | Join session via face recognition |
| UC-06 | Upload Marks | Teacher | Enter and save marks |
| UC-07 | View Marks/Attendance | Student | View personal academic records |
| UC-08 | Generate Fee Voucher | Finance | Create fee payment vouchers |
| UC-09 | View Reports | Admin | Access attendance and analytics |

# 7. 4. Non-functional Requirements

## 4.1 Reliability

| Req ID | Requirement Description |
| --- | --- |
| NFR-01 | System shall have 99% uptime excluding scheduled maintenance |
| NFR-02 | System shall back up data daily to prevent data loss |
| NFR-03 | System shall handle up to 1000 concurrent users without degradation |

## 4.2 Performance

| Req ID | Requirement Description |
| --- | --- |
| NFR-04 | Page load time shall be less than 3 seconds |
| NFR-05 | Face recognition shall complete in under 2 seconds |
| NFR-06 | Attendance marking shall update in real-time within 1 second |

## 4.3 Usability

| Req ID | Requirement Description |
| --- | --- |
| NFR-07 | User interface shall be mobile-responsive |
| NFR-08 | All actions shall have clear success/error feedback |
| NFR-09 | System shall support English language (additional languages optional) |

## 4.4 Other Non-functional Requirements

| Req ID | Requirement Description |
| --- | --- |
| NFR-10 | Authentication data shall be stored using sessionStorage for tab isolation |
| NFR-11 | All API endpoints shall use HTTPS in production |
| NFR-12 | User passwords shall be hashed and not stored in plaintext |

# 8. 5. Scrum Activities Plan

Daily Scrum:

Time: 10:00 AM daily

Duration: 15 minutes

Format: What did you do yesterday? What will you do today? Are there any blockers?

Sprint Review:

Time: End of each sprint (Friday)

Duration: 1 hour

Participants: Team + Product Owner

Activities: Demo completed work, collect feedback

Sprint Retrospective:

Time: After Sprint Review

Duration: 45 minutes

Format: What went well? What didn't go well? What can we improve?

## 5.1 Kanban Board / Task Tracking

Tool: Trello

Task States: To Do → In Progress → Review → Done

## 5.2 Acceptance Criteria

(See Section 2.3 User Stories for acceptance criteria per story)

## 5.3 Release Criteria

All sprint 4 user stories are marked 'Done'

All acceptance criteria are verified

No critical or high-severity bugs remain

All non-functional requirements are met

User manual and documentation are complete

Supervisor approval is obtained

## 5.4 Burndown Chart & Progress Tracking

Burndown chart will be updated daily in Trello

Remaining story points will be tracked against time

Target: Complete all planned story points by end of each sprint

## 5.5 Backlog Refinement Plan

Frequency: Weekly (Wednesday)

Duration: 1 hour

Activities: Add new stories, estimate, adjust priorities, split large stories

# 9. 6. Risk Analysis

| Risk ID | Risk Description | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | Face recognition accuracy issues in varying lighting | High | Medium | Allow manual attendance override, use high-quality camera recommendations |
| R-02 | Cross-tab data leakage between users | High | Low | Use sessionStorage instead of localStorage for auth data |
| R-03 | Race conditions in marks item numbering | High | Medium | Server-side item numbering with unique constraints and row locking |
| R-04 | Team member availability issues | Medium | Medium | Maintain documentation, distribute tasks evenly, have backup plans |
| R-05 | Database performance degradation with large data | Medium | Low | Implement indexing, caching, and database optimization |

# 10. 7. References

FastAPI Documentation: https://fastapi.tiangolo.com/

Next.js Documentation: https://nextjs.org/docs

Tailwind CSS Documentation: https://tailwindcss.com/docs

ISO/IEC 29100. Privacy framework for ICT systems.

Nielsen, J. Usability Engineering. 1993.

Brooke, J. SUS: A quick and dirty usability scale. 1986.

OWASP Cheat Sheet Series: Authentication and Session Management. https://cheatsheetseries.owasp.org/

Python face_recognition Library: https://github.com/ageitgey/face_recognition

# 11. Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Attendance Session | A specific class period for which attendance is taken |
| Face Encoding | 128-dimensional vector representation of a face for recognition |
| Epic | High-level feature/module of the system |
| JWT | JSON Web Token, used for authentication |
| SRS | Software Requirements Specification |
| Sprint | Time-boxed iteration of development (2 weeks) |
| User Story | Feature description from user perspective |
| QR Code | Quick Response code, used for session joining |

# 12. Appendix B: IV & V Report

Independent Verification & Validation:

| Resource | Name | Signature |
| --- | --- | --- |
| IV&V Team |  |  |

List of Non-trivial Defects:

| Defect ID | Description | Severity | Status |
| --- | --- | --- | --- |
|  | (TBD during testing) |  |  |